# Production Rollout Runbook

This runbook governs a staged production rollout. Every change moves through four phases, and no phase begins until the previous phase has met its exit criteria.

## Phase 1 Freeze

The change freeze opens at 18:00 UTC and the freeze window lasts 90 minutes. The release manager confirms the code freeze before any deployment begins.

## Phase 2 Rollback Plan

The rollback plan must be rehearsed in staging. A rollback is triggered if the error rate exceeds 0.5 percent over any five minute window.

## Escalation

The escalation contact is the on-call release manager, who pages the platform lead if rollback is not complete within the target recovery time of 30 minutes.

Ownership of each step is recorded in the table below and confirmed verbally at handoff.

| step | owner | duration_min | reversible |
| --- | --- | --- | --- |
| freeze | ana | 90 | no |
| canary | sam | 30 | yes |
| ramp | sam | 45 | yes |
| verify | priya | 20 | n/a |
| rollback | ana | 30 | yes |